BUILDYYC 2026 · TEAM 5

# CoBuild YYC: Project Plan & Pitch Outline

Working plan as of Saturday, October 24, 2026, 11:00 AM. Pitch deck due 4:00 PM. Items in [brackets] are still to be filled in by the team.

# 1. The plan in one page

Thesis. Teams in Calgary die from the wrong person or no person at all. CoBuild YYC matches founders and builders with experience verified across every Calgary event and hours free this month, then tracks whether the team keeps building. Organizers pay, because it proves their events create lasting teams.

One-liner (title slide): We help Calgary founders fill the missing role on their project with a verified builder, so the team keeps building.

Value proposition: For Calgary founders with a live project, CoBuild YYC finds a verified builder for your missing role. Unlike a Slack post, it's proof, not a profile.

Today's three jobs, in order of impact:

- Evidence from the room: 15+ interviews and 30+ QR sign-ups by noon. This produces the Problem slide number and the demo pool.

- A live demo by 2:30 PM: a real team in the room matched with a real attendee who signed up this morning.

- One organizer conversation: a reaction or commitment from the organizer/judge we know, for the Business Model slide.

# 2. Decisions locked

| Decision | Choice | Why |
| --- | --- | --- |
| Idea | Stay with CoBuild YYC (no pivot) | Deck, research and competition work are done; evidence is collectable in the room; 2+ devs can ship a real demo |
| Core job | Fill a missing role on a live project; roles can grow into cofounders | The team lived both pains: a project that died for lack of a skill, and a failed cofounder search |
| Edge | Neutral layer across every Calgary event + experience verified by organizers | AI Tinkerers verifies only its own events; YC and LinkedIn are self-reported |
| Who pays | Organizers and ecosystem orgs; sponsor-pays as fallback | Platform reports companies formed but can't measure what happens after events |
| Compensation | A filter field (equity / paid / portfolio), not a payments or equity engine | Equity-for-work marketplaces stayed small (WebEquity); securities and tax risk |
| Trial project | Cut. Keep one-tap day-14 "still building?" check-in | Simpler; the check-in still feeds the dashboard and the passport |
| Killed | Freelance marketplace, validation-questions feature, investor matching, processing equity or payments | Scope creep, wrong respondent pool, or not buildable credibly today |

# 3. Problem and evidence

## What we already know (cite on slide 2)

- About 65% of hackathon projects stop when the event ends, and about 5% are still active after 5 months (Nolte, Chounta & Herbsleb, CSCW 2020).

- The same study found skill diversity on the team predicts which projects survive.

- Calgary has 80,500 tech workers, up 56% since 2022 (CBRE 2026), and most work outside startups and outside startup networks.

- On YC Co-Founder Matching, 62% of founders want an engineering co-founder but only 42% are technical (YC, 2021).

## What we collect today

- [__ of __ teams we interviewed today lost a project to a missing role]

- [__ builders signed up before the pitch]; [__ teams are missing a role right now]

- [Our story 1: the project, the missing role, how we searched, how long, what happened]

- [Our story 2: the cofounder search, where we looked, why it failed]

Careful wording: "projects die because a role is missing" is our hypothesis. Use today's interview number to support it, and say "often" until then.

# 4. Ideal customer profile

|  | Detail |
| --- | --- |
| Who they are | Calgary founders and builders with a live project and exactly one missing role: students, new grads, early-career devs, designers and PMs (UCalgary, SAIT, MRU, Calgary startups) |
| Trigger | The 48 hours after a hackathon or meetup: the demo works, but a role is missing |
| Where to find them | BuildYYC, CalgaryHacks (414), Hack the Change (226), MRUHacks (130+), Product Calgary meetups, AI Tinkerers Calgary, Platform Calgary, campus clubs: 1,000+ builders a year |
| Buyer vs user | Builders and founders use it free. Event organizers and ecosystem orgs (Platform Calgary, Product Calgary, accelerators) pay |
| Why them first | They feel it at every event, they talk to each other, and builders are on both sides, so there's no "idea person seeks free dev" trap |

# 5. Product

## The flow

- Join at check-in (60 seconds): role, top skills, hours free per week for the next 4 weeks, terms (equity / paid / portfolio), project links. The event check-in marks the profile as verified.

- Post a role: a team describes the project and the role it's missing, with hours needed.

- Match: hard filters (role, hours, terms, consent), then AI ranks the top 3 with a one-line reason each.

- Connect: both sides accept (double opt-in), then a booking link for a 20-minute coffee chat appears.

- Day-14 check-in: one tap each, "still building together?" Every yes adds a verified follow-through credential.

- Organizer dashboard: sign-ups, roles posted, matches, chats, projects still building at 14/30/90 days.

## What's real today vs mocked

| Feature | Status today | Notes |
| --- | --- | --- |
| QR sign-up (Tally or Google Form → CSV import) | Real | Launch in the next 15 minutes; it's the demo pool |
| Post a role | Real | One page |
| AI top-3 match with reasons | Real | Filters in the database, one model call to rank and explain |
| Double opt-in + booking link | Real | Reveal a Cal.com or Calendly link on accept |
| Verified passport page | Real (simple) | Events attended, projects, check-in credentials |
| Day-14 check-in + fast-forward button | Real | The button simulates 14 days for the demo |
| Organizer dashboard | Real counts | 30/90-day survival shown as "coming" |
| Luma/Devpost import, organizer-issued credentials, email/SMS nudges, paid contracts | Mocked / roadmap | Say so on slide 7 |

## Data model

- builders: name, email, role, skills[], hours_per_week, terms[], links, consent

- events: name, organizer, date. credentials: builder, event, project, verified_by

- projects / roles: project, team, role needed, hours, terms

- matches: role, builder, rank, reason, status (suggested → accepted → booked)

- checkins: match, day, still_building (yes/no)

## Suggested stack (2+ devs)

Next.js + Supabase (Postgres, auth, storage) + one LLM API for ranking and reasons + Cal.com/Calendly link for booking + Vercel for hosting. Use the Tally/Google Form for today's sign-ups and import the CSV rather than building a form. Keys go in env files, never in chat.

Privacy: consent checkbox on the form, no public directory, availability shown only to matches. Ask permission before using anyone's name in the live demo.

# 6. Build plan (tickets)

Rule from the Build Better workshop: if a ticket takes more than 20 minutes, switch to the simplest version that still demos. Feature freeze at 2:30 PM.

| # | Ticket | Done when | Size | Owner |
| --- | --- | --- | --- | --- |
| T0 | QR sign-up form live | QR posted in the room; 5+ responses | S | [ ] |
| T1 | Scaffold app + database schema + CSV import | Form responses appear as builders in the app | M | [ ] |
| T2 | Post-a-role page | A team can submit a role with hours and terms | S | [ ] |
| T3 | Matching: filters + AI ranking with reasons | Top 3 real attendees with one-line reasons in under 5 seconds | M/H | [ ] |
| T4 | Accept + booking link | Accept reveals a booking link; match status updates | S | [ ] |
| T5 | Verified passport page | Shows events, project links, credentials | M | [ ] |
| T6 | Day-14 check-in + fast-forward | Button moves the match to day 14; "yes" adds a credential | S | [ ] |
| T7 | Organizer dashboard | Live counts: sign-ups, roles, matches, chats, still building | M | [ ] |
| T8 | Demo polish + screenshot fallback | Demo path rehearsed twice; screenshots in slide 7 | S | [ ] |

# 7. Run of show until 4:00 PM

| Time | Who | What |
| --- | --- | --- |
| 10:55–11:10 | [ ] | Publish QR form; post it in the event Slack/Discord and on tables |
| 11:00–12:00 | 2 people | Interviews (script below); log a count per answer |
| 11:00–12:00 | [ ] | Organizer/judge conversation (questions below); don't pitch |
| 11:00–2:30 | Devs | T1 → T7 in order |
| 12:00 | All | Checkpoint: tally interviews and apply the decision rule (section 8) |
| 12:15–2:30 | Non-devs | Fill deck placeholders; write the opening story; draft Q&A answers |
| 2:30 | All | Feature freeze |
| 2:30–3:30 | All | Screenshots into slide 7; rehearse the pitch twice with a timer |
| 3:45 | [ ] | Submit the deck (15-minute buffer) |

# 8. Interviews, sign-up form, organizer questions

## Interview script (Mom Test: past behaviour, no pitching)

- "Tell me about the last project you started and didn't finish. What happened?"

- "Last time your team was missing a skill, what did you do? How long did it take?"

- "Where did you look?" (Slack, LinkedIn, friends, AI Tinkerers, nothing)

- "What did it cost you: weeks, the whole project?"

- Commitment ask: "Can I add you to get matched after today?" (point to the QR)

Decision rule at 12:00: if 8+ of 15 describe a specific, recent missing-role story, that count goes on slide 2. If fewer than 6, the problem isn't confirmed in this room: switch the framing to commitment and follow-through (same users, same buyer) before the deck is final.

## QR sign-up form fields

- Name, email · role (dev / design / PM / data / domain expert) · top 3 skills

- Hours free per week, next 4 weeks · terms (equity / paid / portfolio / open)

- Events attended: BuildYYC, CalgaryHacks, Hack the Change, MRUHacks, AI Tinkerers, Product Calgary

- Project, Devpost or GitHub link

- "Is your team missing a role right now? Which one?"  ·  "Has a project of yours stalled because you couldn't find someone?" (Y/N)

- Consent to be matched and contacted

## Organizer / judge questions

- "How do you track what happens to projects after your events?"

- "Who asks you for that number?"

- "What did you spend on event or community tools last year?"

- "How do sponsors decide whether your event was worth it?"

Any commitment ("we'd pilot it", an intro) goes on slide 8 and in the ask.

# 9. Pitch outline (follows the template)

Assumes a 4-minute pitch: [confirm the actual length and adjust the timings].

| Slide | Message | Must include | Time |
| --- | --- | --- | --- |
| 1 Title | CoBuild YYC, Team 5 | One-liner; names [Member 3, Member 4] | 0:15 |
| 2 Problem | Projects die within a week, often one skill short | Our story as the opener; Nolte stat; today's interview number | 0:35 |
| 3 ICP | A Calgary founder or builder with one missing role | Name one real attendee; builders free, organizers pay | 0:20 |
| 4 Solution | Proof, not a profile | Value prop; smart matching, verified passport, organizer dashboard | 0:25 |
| 5 Market | Focused beachhead, clear path out | $105K Calgary → $2.65M Canada → $15M NA (estimates); employer upside | 0:20 |
| 6 Competition | The neutral layer across every event | AI Tinkerers, Slack/LinkedIn, do nothing; YC and UCeed | 0:25 |
| 7 Demo | Missing role → booked chat → still building | Live match with a real attendee; fast-forward to day 14 | 0:50 |
| 8 Business model | Organizers pay for proof their events work | Pricing, "we assume" unit economics, sponsor fallback | 0:20 |
| 9 GTM | Seed builders at events, sell to organizers | Monday action: Hack the Change pilot (Nov 7–8) | 0:15 |
| 10 Ask | Pilot + one intro | Pilot at your next event + intro to Platform's events team; then stop talking | 0:15 |

# 10. Competition and judge Q&A

| Alternative | What it does | Why we're different |
| --- | --- | --- |
| AI Tinkerers (Calgary chapter at Platform) | Curated AI demo nights; 140K members in 268 cities; talent waitlist | Only its own events and mostly AI engineers; no project-role matching with hours visible on its public pages. A partner, not a target |
| YC Co-Founder Matching | Free, global co-founder matching | Co-founder-only, self-reported profiles, not local |
| UCeed Founder Matching | Researcher-to-operator pairs (8 so far) | Low volume, different job. A partner |
| Devpost team formation | Teams form inside one hackathon | Teams dissolve when the event ends |
| Upwork / Contra | Paid freelancing | Not teammates; no local verification |
| Slack / LinkedIn posts / do nothing | The default | No hours, no proof, posts scroll away |

| Likely question | Answer |
| --- | --- |
| "Why not AI Tinkerers?" | They're great for AI engineers at their own demo nights. We're the layer across every Calgary organizer, including them, for every role, built around filling a role this week. |
| "Will organizers actually pay?" | They pay for proof their events create companies; that's what their funding depends on. Pilots are free; we charge for the dashboard and report. If an organizer has no budget, a sponsor pays for access to opted-in builders. |
| "The market is small." | Organizer revenue is the beachhead (~$15M North America, estimated). The pool then supports employer access and a ~9% fee on paid contracts, which is how Handshake grew after universities. |
| "Cold start?" | Builders join at event check-in, so the pool is full from day one: about 15 role requests and 15–20 available builders per 120–150-person event. |
| "Why would builders join?" | Portfolio, network and momentum, plus verified credentials that help them get onto good teams and, later, get hired. |
| "How do you know people commit?" | Day-14 and day-30 check-ins. Follow-through becomes part of the verified profile. |
| "What about equity disputes?" | We never process equity or payments. Terms are a filter (equity, paid, portfolio) so expectations match before the first chat; formal agreements go to standard templates and lawyers. |

# 11. Business model and numbers

- Builders: free, always.

- Organizers: $500 per event, $1,500 per flagship buildathon, or $3K–$12K/yr ecosystem licence. First pilot free.

- Fallback: a sponsor underwrites matching at an event in exchange for access to opted-in builders.

- Later: employer access to verified builders; ~9% success fee on paid contract roles (Algora charges funders 9%).

| Market (estimates) | Calculation | Annual |
| --- | --- | --- |
| Calgary beachhead | ~30 organizers × $3K + Platform licence $15K | ~$105K |
| Canada (SAM) | ~400 accelerators × $5K + 100 university centres × $5K + 150 hackathons × $1K | ~$2.65M |
| North America (TAM) | ~2,400 ESOs + 400 university centres + 1,000 hackathons | ~$15M |
| SOM (3 years) | 40 Canadian organizers × $5K | ~$200K ARR |

Unit economics (we assume): CAC ~$500–1K through founder-led sales, ~80% gross margin, ~$4K/yr per customer, ~75% retention, LTV ≈ $12.8K. A target, not a result.

Why the model works (other industries): Clipboard Health fills hospital shifts with verified, available workers; BuildingConnected fills construction trades (acquired by Autodesk for $275M); Handshake lets universities bring the whole student body onto the platform, then employers pay. All four conditions hold here: the gap is costly, availability is hidden, trust is the bottleneck, and events bring the whole pool at once.

# 12. Go-to-market, roadmap, ask

| Stage | Plan |
| --- | --- |
| First 10 | Monday: pilot at Hack the Change (Nov 7–8) with Code the Change YYC. Then Product Calgary, AI Tinkerers Calgary, CalgaryHacks, MRUHacks, campus clubs; QR sign-up at check-in |
| First 100 | Alberta's 8 Regional Innovation Networks, accelerators (Alberta Catalyzer, CDL-Rockies), university centres; sold with Calgary case studies |
| Scale | Luma and Devpost integrations; distribution across Canadian accelerators; employer access |
| 30 days | Pilot at Hack the Change + 2 Product Calgary meetups; 300 builders, 50 coffee chats |
| 90 days | First paid organizer pilot; track projects still active at 30 days |
| 6–12 months | 10 paying Alberta organizers (~$30K ARR), paid contract roles, Edmonton launch |
| The ask | Pilot CoBuild at your next event, starting with Hack the Change, and one intro to whoever runs Platform Calgary's event programs. We'll bring the data back in 30 days. |

# 13. Risks

| Risk | Mitigation |
| --- | --- |
| Organizers don't pay | Free pilot → paid report; sponsor-pays route; ask the organizer we know today |
| Interviews don't confirm the missing-role cause | Decision rule at 12:00; reframe to follow-through |
| Small market | Show the layers: organizers → employers → paid contracts |
| Demo fails live | Screenshot fallback in slide 7; rehearse twice |
| Overclaiming about competitors | Say "not visible on their public pages" for AI Tinkerers |
| Equity/legal questions | We never process equity; templates and lawyers only |

# 14. Still to fill in

- Our two stories (slide 2, opening line)

- Member 3 and 4 names; contact email or handle (slides 1 and 10)

- Interview count and sign-up count (slide 2)

- Organizer reaction or commitment (slides 8 and 10)

- Pitch length; demo screenshot (slide 7)

# Sources

- Nolte, Chounta & Herbsleb (CSCW 2020): what happens to hackathon projects after the event

- Platform Calgary on CBRE Scoring Tech Talent 2026

- Platform Calgary 2025 Impact Report

- UCeed Founder Matching (Alberta Innovates)

- AI Tinkerers Calgary meetup page

- AI Tinkerers press kit

- YC Co-Founder Matching guide (RoundFunded)

- CalgaryHacks 2026 (Devpost)

- Hack the Change 2025 (Devpost)

- Brella pricing

- Luma vs Meetup (pricing)

- Handshake business model (Sacra)

- Clipboard Health (Contrary Research)

- Autodesk completes BuildingConnected acquisition

- Algora pricing (9% funder fee)

- WebEquity sweat-equity marketplace (SitePoint)

- FAST agreement (Eqvista)

Workshop materials: Builder Pack, Pitch Template, Discover 101, Build Better and GTM slides (BuildYYC 2026). Market and unit-economics figures are team estimates unless cited.